Software Engineering Group Project Test Report

Author:	S. Limbu
Config Ref:	SE.GP09.TESTREPORT
Date:	4th May 2019
Version:	1.0
Status:	Release

Department of Computer Science Aberystwyth University Aberystwyth
Ceredigion SY23 3DB
Copyright © Aberystwyth University 2019

Test Ref	Req being tested	Pass/Fail	Explanation
SE-001	FRD1	Pass
SE-002	FRD1	Pass
SE-003	FRD2	Pass
SE-004	FRD2	Pass/Fail	Test passed; however, implementation doesn’t exactly follow functional requirement. This is because address and postcode were converted into coordinates, instead of using raw coordinates to determine the location.
SE-005	FRD2	Pass/Fail	Test passed; however, implementation doesn’t exactly follow functional requirement. This is because address and postcode were converted into coordinates, instead of using raw coordinates to determine the location.
SE-006	FRD2	Pass
SE-007	FRD2	Pass
SE-008	FRD2	Pass
SE-009	FRD2	Pass
SE-010	FRD2	Pass
SE-011	FRD2	Pass
SE-012	FRD2	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. This is because text doesn’t go to a new line when passing the borders of the text box; instead keeps going.
SE-013	FRD5	Pass
SE-014	FRD5	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. This is because the “OK” button generates coordinates from the address and postcode, instead of converting the coordinates into the proper location.
SE-015	FRD5	Pass
SE-016	FRD5	Pass
SE-017	FRD5	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. This is because although the GPS location of the pubs were correct; the GPS location was resulted from converting address and postcode, instead of GPS coordinates generating the location.
SE-018	FRD5	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. This is because instead of having a section where an image file is selected as the pub’s image; a URL was instead converted into an image on the desktop app.
SE-019	FRD5	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. This is because although the invalid URL images weren’t added, there wasn’t supposed to be an image being converted from a URL; instead the program should have taken an image file and converted that into an image.
SE-020	FRD5	Pass
SE-021	FRD5	Pass
SE-022	FRD5	Pass
SE-023	FRD8	Pass
SE-024	FRD8	Pass
SE-025	FRD8	Pass
SE-026	FRD8	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. Although the user can change the coordinates- the implementation requirement was to have coordinates generate the location; instead of address and postcode generating the coordinates- then the location.
SE-027	FRD8	Pass
SE-028	FRD8	Pass/Fail	Test passed; however, Implementation doesn’t exactly follow functional requirement. Although the user could change the URL of their image- this implementation ignored the requirement of the program using image files to generate the image.
SE-029	FRD8	Pass
SE-030	FRD8	Pass
SE-031	FRD8	Pass
SE-032	FRD8	Pass
SE-033	FRD8	Pass
SE-034	FRD6	Pass
SE-035	FRD6	Pass
SE-036	FRD6	Pass
SE-037	FRD4	Pass
SE-038	FRD4	Pass
SE-041	FRD3	Pass
SE-042	FRD3	Pass
SE-043	FRD7	Pass
SE-044	FRD7	Pass
SE-045	FRD7	Pass

Acceptance tests

Test Ref	Pass/Fail	Explanation
Test 1
Test 2
Test 3
Test 4
Test 5
Test 6
Test 7	Pass
Test 8	Pass
Test 9	Pass
Test 10	Pass